CUCM → Microsoft Teams Enterprise Voice

Sample Test Plan

Credit Union & Banking Hybrid Migration

Sandrina Mosley | September 27, 2026

# 1. Purpose

This test plan defines the validation approach for a phased migration from Cisco Unified Communications Manager (CUCM) to Microsoft Teams Phone Enterprise Voice. It is designed for a credit union or banking environment where voice availability, member/customer service, emergency calling, security, business continuity, and controlled change are critical.

# 2. Test Objectives

Validate that Teams users can place and receive internal and external calls.

Validate CUCM-to-Teams and Teams-to-CUCM coexistence during migration waves.

Validate PSTN connectivity, caller ID, number routing, transfers, forwarding, voicemail, and business call flows.

Validate emergency-calling configuration and approved test procedures before production migration.

Validate SBC connectivity, routing, redundancy, and failure behavior.

Validate Teams calling policies, dial plans, normalization, and voice-routing policies.

Validate branch/site readiness, network quality, and critical-service dependencies.

Validate documented rollback procedures before and during each migration wave.

Provide objective evidence for business-owner acceptance and migration sign-off.

# 3. Scope

| In Scope | Out of Scope / Separate Workstream |
| --- | --- |
| Teams Phone user calling | Full contact-center product certification |
| Direct Routing / SBC call flows | Carrier contract negotiation |
| CUCM/Teams coexistence | Non-voice Microsoft 365 workloads |
| PSTN inbound/outbound | Replacement of every legacy analog device unless separately approved |
| Number migration validation | Detailed regulatory/legal interpretation |
| Emergency calling validation | Production data retention policy approval |
| Voicemail, transfer, forwarding | Physical cabling remediation not part of migration |
| Call quality and resiliency | Unrelated network modernization |

# 4. Test Environment

| Component | Sample Configuration / Validation |
| --- | --- |
| Microsoft Teams | Pilot tenant/users, Teams Phone licensing, calling policies |
| Identity | Microsoft Entra ID / Microsoft 365 test identities |
| SBC | Microsoft-certified SBC configured for Direct Routing |
| PSTN | Approved carrier connection and test numbers |
| CUCM | Production-like lab or controlled production coexistence environment |
| Endpoints | Teams desktop, Teams mobile, certified Teams phone where applicable, CUCM endpoint |
| Network | Representative branch/corporate network with QoS and firewall rules |
| Monitoring | Teams admin/voice monitoring, SBC logs, CUCM traces, network monitoring |
| Test data | Non-sensitive test accounts, approved test numbers, controlled call scenarios |

# 5. Test Types

Functional testing — confirms individual calling and Teams Phone features.

Integration testing — validates Teams, SBC, PSTN, CUCM, identity, and carrier interactions.

User acceptance testing (UAT) — validates business workflows with representative users.

Network/QoS testing — validates latency, jitter, packet loss, and voice behavior.

Security testing — validates administrative access, certificates, firewall controls, and least privilege.

Resiliency testing — validates SBC, carrier, network, and service-failure procedures.

Regression testing — confirms that later migration waves do not break previously migrated services.

Rollback testing — confirms that an approved migration can be reversed within the defined recovery window.

# 6. Test Entry Criteria

Target Teams architecture has been approved.

CUCM inventory and migration dependencies have been reviewed.

Pilot users and test numbers have been identified.

Teams Phone licensing and calling policies are configured.

SBC is configured and connected according to the approved design.

Required DNS, certificates, firewall rules, and network paths are available.

Test endpoints are operational.

Carrier/PSTN test numbers and escalation contacts are available.

Rollback plan and change record have been approved.

Business owners are available for UAT.

# 7. Test Exit Criteria

All Severity 1 defects are closed.

Severity 2 defects are closed or have formal business/technical approval for a workaround.

All critical PSTN, emergency-calling, business-number, and coexistence tests pass.

Migration-wave UAT is accepted by the designated business owner.

Rollback test has passed or an approved equivalent has been demonstrated.

Test evidence has been stored with the change/migration record.

Operations and service desk teams have received the required runbooks and support information.

# 8. Test Case Matrix

| ID | Test | Procedure | Expected Result | Sample Result |
| --- | --- | --- | --- | --- |
| TEV-001 | Teams → PSTN outbound | Place an external call from a migrated Teams user. | Call connects and approved outbound caller ID is presented. | PASS |
| TEV-002 | PSTN → Teams inbound | Call a migrated Teams DID from an external test number. | Call reaches the assigned Teams user. | PASS |
| TEV-003 | Teams → Teams | Call another migrated Teams user. | Call connects with two-way audio. | PASS |
| TEV-004 | Teams → CUCM | Call a user who remains on CUCM. | Call reaches CUCM endpoint. | PASS |
| TEV-005 | CUCM → Teams | Call a migrated Teams user from CUCM. | Call reaches Teams endpoint. | PASS |
| TEV-006 | Transfer | Perform blind and consult transfer. | Transfer completes and audio is maintained. | PASS |
| TEV-007 | Call forwarding | Configure approved forwarding scenario. | Call follows configured destination. | PASS |
| TEV-008 | Voicemail | Allow unanswered Teams call to reach voicemail. | Greeting, message deposit, and notification work. | PASS |
| TEV-009 | Caller ID | Place outbound call from migrated user. | Approved caller identity appears. | PASS |
| TEV-010 | Main business number | Call branch/corporate main number. | Approved auto attendant/queue/routing flow works. | PASS |
| TEV-011 | Dial plan normalization | Test representative internal/external dialing formats. | Numbers normalize and route correctly. | PASS |
| TEV-012 | Voice route selection | Test routes for multiple number ranges. | Correct SBC/PSTN route is selected. | PASS |
| TEV-013 | SBC primary path | Place inbound/outbound calls through primary SBC. | Calls complete normally. | PASS |
| TEV-014 | SBC failover | Simulate primary SBC/path failure. | Calls use approved backup path where designed. | PASS |
| TEV-015 | Carrier failure procedure | Simulate or validate documented carrier outage procedure. | Continuity/rollback procedure executes as designed. | PASS |
| TEV-016 | Emergency calling | Execute approved emergency-calling test procedure. | Correct location/routing behavior is confirmed. | PASS |
| TEV-017 | Branch connectivity | Test Teams calling from representative branch. | Calling meets project quality criteria. | PASS |
| TEV-018 | Call quality | Conduct controlled voice-quality test. | Audio is clear and metrics meet project threshold. | PASS |
| TEV-019 | Mobile Teams | Test approved mobile calling scenario. | User can place/receive calls as designed. | PASS |
| TEV-020 | User policy | Verify calling policy and voice-routing assignment. | User receives intended configuration. | PASS |
| TEV-021 | Permissions | Verify administrative role access. | Only authorized administrators can perform privileged tasks. | PASS |
| TEV-022 | Certificate validation | Verify SBC certificate chain/expiration. | Certificate is trusted and within approved lifecycle. | PASS |
| TEV-023 | CUCM rollback | Return pilot/wave users to prior routing. | Legacy service is restored within target window. | PASS |
| TEV-024 | Inventory reconciliation | Compare migrated numbers/users with approved migration list. | All records reconcile with no unexplained numbers. | PASS |
| TEV-025 | Post-cutover regression | Repeat critical calls after stabilization. | Previously passed critical functions remain operational. | PASS |

# 9. Detailed Test Evidence Requirements

Record test date/time and tester.

Record originating and destination test numbers without exposing unnecessary sensitive information.

Capture relevant Teams, SBC, CUCM, or monitoring evidence when a test fails.

Record exact configuration change associated with the test.

Document defect ID for every failed test.

Retest failed cases after remediation and record the new result.

Store evidence in the approved project/change repository.

# 10. Sample Network & Voice Quality Criteria

| Metric | Sample Project Threshold | Action if Threshold Exceeded |
| --- | --- | --- |
| Latency | Meet organization-approved real-time voice target | Investigate path/routing/WAN |
| Jitter | Meet organization-approved voice target | Review QoS and congestion |
| Packet loss | Meet organization-approved voice target | Investigate WAN/Internet/LAN path |
| Call setup | Within agreed service target | Review SBC, DNS, routing, carrier |
| Audio | Clear two-way audio without unacceptable clipping | Collect traces and network metrics |
| Failure rate | No critical calling failures in acceptance sample | Stop wave and investigate |

Thresholds should be replaced with the institution's approved engineering standards before production use.

# 11. Security Test Cases

| ID | Security Test | Expected Result | Sample |
| --- | --- | --- | --- |
| SEC-001 | Privileged Teams administration | Only authorized role can modify voice configuration. | PASS |
| SEC-002 | SBC management access | Management interface is restricted to approved administrators/networks. | PASS |
| SEC-003 | Certificate validation | Trusted certificate is installed and lifecycle is documented. | PASS |
| SEC-004 | Firewall review | Only approved voice signaling/media paths are permitted. | PASS |
| SEC-005 | Audit/change record | Voice changes can be associated with an approved change process. | PASS |
| SEC-006 | Sensitive test data | No production member/customer data is used in demonstration testing. | PASS |

# 12. Resiliency & Disaster Recovery Tests

| ID | Scenario | Expected Result | Sample |
| --- | --- | --- | --- |
| DR-001 | Primary SBC unavailable | Backup SBC/path handles calls where designed. | PASS |
| DR-002 | Primary network path unavailable | Approved secondary path or business-continuity procedure activates. | PASS |
| DR-003 | Carrier interruption | Escalation and continuity procedure is followed. | PASS |
| DR-004 | Teams user configuration error | Configuration is restored using approved baseline. | PASS |
| DR-005 | Migration rollback | Affected users/numbers return to CUCM or prior service within target window. | PASS |

# 13. Defect Severity

| Severity | Definition | Required Action |
| --- | --- | --- |
| Sev 1 | Emergency calling failure, widespread PSTN outage, or critical business service unavailable. | Stop migration; initiate rollback/escalation. |
| Sev 2 | Major calling function unavailable for multiple users or a critical department. | Do not advance wave until resolved or formally waived. |
| Sev 3 | Limited user/function issue with a viable workaround. | Track and remediate during hypercare. |
| Sev 4 | Minor documentation, cosmetic, or low-impact issue. | Backlog with owner and target date. |

# 14. Sample Defect Log

| Defect ID | Test ID | Description | Severity | Disposition |
| --- | --- | --- | --- | --- |
| DEF-001 | TEV-011 | One legacy dialing format did not normalize correctly. | Sev 3 | Fixed; retest PASS |
| DEF-002 | TEV-010 | Branch overflow destination required correction. | Sev 2 | Fixed before wave |
| DEF-003 | TEV-018 | Voice quality degraded on one test branch. | Sev 2 | QoS remediation; retest PASS |

# 15. User Acceptance Testing

Select representatives from branch operations, lending, member/customer service, fraud, operations, executives, and IT.

Provide each tester with business-specific scenarios rather than only technical call tests.

Have users validate their main numbers, transfers, voicemail, forwarding, delegation, and any approved business workflows.

Collect acceptance/sign-off before advancing to the next migration wave.

Document exceptions and approved workarounds.

# 16. Test Execution Workflow

1. Prepare → 2. Execute → 3. Capture evidence → 4. Record PASS/FAIL → 5. Open defect if needed → 6. Remediate → 7. Retest → 8. Obtain acceptance → 9. Authorize migration wave.

# 17. Test Sign-Off

| Approval Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Unified Communications Engineer |  |  |  |
| Microsoft 365 / Teams Engineer |  |  |  |
| Network Engineer |  |  |  |
| Security / Risk |  |  |  |
| Business Owner |  |  |  |
| Project Manager |  |  |  |

# 18. Portfolio Disclaimer

This is a sample demonstration test plan created to demonstrate Unified Communications, Microsoft Teams Phone, systems integration, test engineering, documentation, and migration-planning skills. Sample PASS results are illustrative and should not be represented as evidence of testing performed in a production credit union or bank.

# 19. Relationship to the Migration Project Plan

This test plan is intended to accompany the CUCM-to-Microsoft Teams Enterprise Voice Sample Project Plan. The migration project plan defines architecture, migration waves, cutover, rollback, risks, and deliverables; this document provides the detailed validation framework used to determine whether each migration wave is ready to proceed.